**Sprint Planning Meeting Minutes:**

Attendees: <Enter Attendees' Names>

Start time: <Enter the start time of the meeting>

End time: <Enter the end time of the meeting>

After discussion, the velocity of the team were estimated to be <Enter the estimated team velocity>.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story <Enter the number and title of the user story>

The team members indicated their willingness to work on the following user stories.

* <Enter Team Member Name>
* User Story <Enter the number and title of the user story>
* ...

**Sprint Planning Meeting Minutes:**

Attendees: Deon Davis, Edvin Li, Shahin Vassigh, Albert Elias

Start time: June 7 12:00 PM

End time: June 7 12:40 PM

After discussion, the velocity of the team were estimated to be 0.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story #208 Understanding Unity and Project
* User Story #209 Understanding Unity and Project

The team members indicated their willingness to work on the following user stories.

* Deon Davis
* User Story #208 Understanding Unity and Project
* This member is willing to work on this project and considers it a necessity before beginning any other tasks.
* Edvin Li
* User Story #209 Understanding Unity and Project
* This member is willing to work on this project and considers it a necessity before beginning any other tasks.

Attendees: Deon Davis, Edvin Li, Shahin Vassigh, Albert Elias

Start time: June 21, 2017 11:00 AM

End time: June 21, 2017 12:20 PM

After discussion, the velocity of the team were estimated to be 2.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story #210 Build VR Project to iOS
* User Story #211 Build VR Project to Android

The team members indicated their willingness to work on the following user stories.

* Edvin Li
* User Story #210 Build VR Project to iOS
* This member has no issue with this user story.
* Deon Davis
* User Story #211 Building VR Project to iOS
* This member is willing to work on this project user story.

Attendees: Deon Davis, Edvin Li, Shahin Vassigh, Albert Elias

Start time: July 7, 2017 3:00 PM

End time: July 7, 2017 3:15 PM

After discussion, the velocity of the team were estimated to be 6.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story #215 Add Geometry
* User Story #214 Add Animations

The team members indicated their willingness to work on the following user stories.

* Edvin Li
* User Story #215 Add Geometry
* This member has no issue with this user story.
* Deon Davis
* User Story #214 Add Animations
* This member is willing to work on this project user story.

Attendees: Deon Davis, Edvin Li, Shahin Vassigh, Albert Elias

Start time: July 21 12:22 pm

End time: July 21 1:00 PM

After discussion, the velocity of the team were estimated to be 11.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story #220 Bug fix: Hole in the stairs
* User Story #216 Auto Calibration.
* User Story #223 Auto-detect phone orientation
* User Story #226 Third person view

The team members indicated their willingness to work on the following user stories.

* Edvin Li
* User Story #220 Bug fix: Hole in the stairs. User Story #223 Auto-detect phone orientation
* User has no problem working on it.

The team members indicated their willingness to work on the following user stories.

* Deon Davis
* User Story # 226 Add third person view. User Story #216 Auto calibration. User is willing to do it.